CHARLOTTE COUNTY - PUNTA GORDA

METROPOLITAN PLANNING ORGANIZATION

MINUTES OF THE APRIL 13, 2022

CITIZENS’ ADVISORY COMMITTEE (CAC) MEETING

MEMBERS PARTICIPATING IN PERSON

Della Booth, South County Representative

Charles Counsil, At-Large Representative, CAC Chair

Pauline Klein, At-Large Representative

William Klossner, South County Representative

Dianne Quilty, Mid County Representative, CAC Vice Chair

MEMBER ABSENT

Steven E. Hurt, Mid County Representative - excused

Steve Schoff, West County Representative – excused

Ed Zubal, West County Representative – excused

Robert Logan, Mid County Representative

MEMBER VACANCIES

West County (one representative)

South County Representative (one representative)

OTHERS PARTICIPATING IN PERSON

D’Juan Harris, MPO Director

Betty-Ann Sherer, MPO Planner

Lakshmi N. Gurram, MPO Principal Planner

Wendy Scott, MPO Planner

Tanya Merkle, FDOT District One

Beaumont Hayner, City of Punta Gorda Urban Design

OTHERS PARTICIPATING IN MICROSOFT TEAMS

Bekie Leslie, MPO Administrative Services Coordinator

Ravi Kamarajugadda, Charlotte County Public Works

Vitor Siguri, FDOT

Babuji Ambikapathy, VHB (FDOT Consultant)

Srinivas Kandala, VHB (FDOT Consultant)

Raja Pemmanaboina, VHB (FDOT Consultant)

Patty Huff, USBR Volunteer

Kerry Irons, USBR Volunteer Coordinator, Adventure Cycling Association

1.   Call to Order & Roll Call

CAC Chair Charles Counsil called the CAC Meeting to order at 1:30 P.M.  The roll call was taken. A quorum was present.

##### 2.  Pledge of Allegiance

All attendees recited the Pledge of Allegiance.

3.   Public Comments on Agenda Items

There were no public comments received.

4.  Reports

- Chair’s Report

Charles Counsil had nothing to report.

- City of Punta Gorda Report

Beaumont Hayner had nothing to report.

- Charlotte County Report

Ravi Kamarajugadda had no new projects to discuss.  He requested that if CAC Members had questions or concerns, would they please let him know.

Della Booth spoke regarding closing the US 41 median at Rio Villa Drive.  She stated that Baynard Drive conditions had worsened, and the roadway was deteriorating.  Charles Counsil confirmed her concerns.  He noted that traffic on Baynard Drive may be worse during season, and there is tremendous difficulty crossing the intersection.  The anticipated additional traffic would worsen the situation.  Ravi Kamarajugadda noted that the US 41 at Rio Villa Drive project would be overseen by FDOT.

- Sheriff’s Report

Sgt Dustin Paille had indicated to Laks Gurram that he would participate in the meeting, but he did not attend.  Laks Gurram stated that he would follow up. D’Juan Harris stated that he would be meeting with Charlotte County Sheriff Bill Prummel in a few weeks.  He stated that he would reiterate the need to have a Sheriff’s Department staff person participate at the CAC.

5.  Florida Department of Transportation (FDOT) Report

Tanya Merkle reported that FDOT had received the draft MPO UPWP.  It had gone through the initial review with only a few small comments necessary. She praised the efforts of the MPO staff.  She also described a meeting that had been held the prior week between FDOT staff including those from the Interstate Planning Office and other interested local governmental staffs regarding the potential new interstate interchange.  FDOT needs the local jurisdictions to have a plan regarding the location, since the interchange will connect much of the region, and more coordination at the local level is needed.  The interchange analysis is just commencing.  The City of North Port has planned for development in the Yorkshire Street area.  This involves Sarasota and DeSoto Counties as well as Charlotte County.  It is too soon for a timeline on the project.  D’Juan Harris stated that FDOT/FHWA studies upstream and downstream traffic patterns and determines when they are projected to fail.  That data triggers when an additional interchange is required.  The 2030 timeframe was discussed.  In order to expedite the process, regional connectivity needed to be better addressed.  That is why FDOT was reaching out to local agencies and MPOs in all 3 counties.  Currently, the Interstate Justification Report had not commenced yet.  Dianne Quilty observed the the process might be sooner than later relatively speaking.  Tanya Merkle stated that FDOT was not waiting until the interstate failed in the region.  FDOT sought cohesion and agreement between all interested parties over this hot topic.  D’Juan Harris stated that the FDOT Interstate Planning Office team would provide a presentation to the Committees and MPO Board once the preliminary analysis is complete.  Della Booth commented on the I-75/Raintree Blvd area, noting that no utilities including electricity were available at that location currently.  Tanya Merkle stated that this issue was being coordinated with FDOT.

D’Juan Harris reported on an FDOT SR 776 at Gulfstream Blvd project.  He distributed an FDOT flyer related to this effort.

6.   Consent Agenda

- Approval of Minutes:  March 9, 2022 Meeting

- MPO Board Resolution #2022-02 Authorizing FY 2022/2023 Transportation Disadvantaged (TD) Planning Grant Agreement

William Klossner made a motion to approve the March 9, 2022 CAC Meeting Minutes.  Dianne Quilty seconded the motion, and it was passed unanimously.

Dianne Quilty made a motion to recommend MPO Board approval of MPO Board Resolution #2022-02 Authorizing FY 2022/2023 Transportation Disadvantaged (TD) Planning Grant Agreement.  Pauline Klein seconded the motion, and it was passed unanimously.

7.  Final Draft FY 2022/2023 – FY 2023/2024 Unified Planning Work Program (UPWP)

D’Juan Harris discussed the Final Draft FY 2023 - FY 2024 Unified Planning Work Program

(UPWP)/Metropolitan Planning Organization Agreement which describes transportation planning activities and establishes the MPO budget for the fiscal years spanning from calendar dates July 1, 2022, to June 30, 2024.  Included in the UPWP is a description of work to be accomplished

and the cost estimates to carry out each work task activity.   Federal and State regulations govern the types of activities that are eligible for federal and state funding.

Following approval of the draft UPWP/Metropolitan Planning Organization Agreement at the March 21, 2022 MPO Board meeting, the draft FY 2023 - FY 2024 UPWP was submitted to the appropriate reviewing agencies for comments.  Comments received from the Federal Highway Administration (FHWA), the Federal Transit Administration (FTA) and the Florida Department of Transportation were addressed and have been incorporated in this final Draft UPWP.

D’Juan Harris reported that some additional Transit funds (approximately $10,000) would be added to the MPO Board’s packet.  Dianne Quilty asked if there were any other significant changes.  D’Juan Harris responded that there were not.

Dianne Quilty made a Motion to recommend that the MPO Board adopt the Final FY 2023 through FY 22024 UPWP/Metropolitan Planning Organization Agreement and authorize the Chair to sign all required documents.  The motion allows for transmittal of the document to FDOT and required agencies, including the ability for staff to make minor changes and adjustments based on comments and input received.  Della Booth seconded the motion, and it was passed unanimously.

8.  FY 2022/2023-FY 2026-2027 Transportation Improvement Program (TIP)

Laks Gurram discussed how Federal and State legislation requires MPOs to adopt a 5-year Transportation Improvement Program (TIP).  The TIP outlines federal and state capital improvements for transportation and is a staged, multi-year, intermodal program of transportation projects that is consistent with the MPO Long Range Transportation Plan (LRTP).  The Technical and Citizens’ Advisory Committees formally review the development of the TIP.

The Charlotte County-Punta Gorda MPO is scheduled to review and adopt the TIP at the May 16, 2022, MPO Board Meeting.  The Draft Charlotte County-Punta Gorda MPO TIP for FY 2022/2023 - FY 2026/2027 was found in Attachment 1.  The MPO Board adopted the project priorities listed in this TIP on May 18, 2021.

The Charlotte County-Punta Gorda MPO entered into an interlocal agreement with Sarasota – Manatee MPO and Lee County MPO, formalizing and specifying regional planning projects along with timeframes to produce those projects.  The agreement calls for each MPO to identify regional priorities and include those projects in the respective MPO’s TIP.  Those priorities that were adopted last year are included, in accordance with the interlocal agreement in the TIP.

Laks Gurram discussed two minor changes, including on page 4-13 (Bridge Condition Projects received from FDOT staff as of April 1).

Dianne Quilty made a Motion to recommend that the MPO Board adopt the Final Draft FY 2022/2023 – FY 2026/2027 Transportation Improvement Program (TIP).   Bill Klossner seconded the motion, and it was passed unanimously.

9.  2022 Project Priorities

Laks Gurram noted that the MPO is required to annually develop a List of Project Priorities (LOPP) as part of the Transportation Improvement Program (TIP) process and to submit the list to FDOT. FDOT had asked that the initial priorities be submitted by February 12, 2022, to begin their review process. A preliminary list of project priorities is required for submission to FDOT District One by March 15, 2022. The project priorities must be approved by the MPO Board and submitted to FDOT by July 1, 2022.

The MPO received candidate projects from the City of Punta Gorda and Charlotte County. These projects included Highway, Transportation Alternatives Program (TAP), Congestion Mitigation/Transportation System Management (CM/TSM), and Transportation Regional Incentive Program (TRIP) projects.  Attachment #2 was the list of project priorities previously approved by the MPO Board at the May 2021 meeting.

The Draft 2022 Project Priorities (Attachment #1) reflected the changes that were proposed at the March 9, 2022, TAC/CAC and March 21, 2022 MPO Board Meeting. The final draft provided at the CAC Meeting reflected the changes that were proposed.  Below is the Draft LOPP received from member entities:

- Harbor View Road from Date Street to I-75 – Road Widening

- Edgewater Drive from Midway Blvd. to SR 776 – Road Widening

- SR 31 at CR 74 Intersection Improvements – Roundabout

- N. Jones Loop @ Piper Road – Roundabout

- SR 776 @ Flamingo Blvd. – Intersection Improvements

- SR 776 @ Charlotte Sports Park - Design and Construction Turn Lanes

- SR 776 at Biscayne Drive – Design and Construction Turn lanes and Signal

- SR 776 at Cornelius Blvd. - Design and Construction Turn Lanes

- SR 776 at Jacobs Street - Design and Construction Turn Lanes

- SUN Trail – from SR 776 at Gulf Cove to US 41

- Cooper Street – Complete Street Improvements

- US 41 Bridge Approach Decorative Finish Street Lights

- US 41 MURT Bridge at S. Alligator Creek – No Application

- US 41 SB Harborwalk Phase II – ADA ramp improvements

Laks Gurram explained that once the 2022 Project Priorities were approved by the MPO Board in May, the list would go into the next year’s TIP.  He noted that some changes were done by staffs from both local agencies and the neighboring MPOs.  Any strikeouts would be deleted since projects were completed or funds were obtained.  He reviewed recent changes to projects.  In particular, he described how Item #10 had been added by the County Traffic Engineer at that morning’s TAC Meeting.  It was a new Kings Highway project.  He also commented on the Edgewater Drive/Flamingo Blvd area project description that had language changed to SR 776 from Collingswood Blvd.

Charles Counsil inquired about City of Punta Gorda projects.   Laks Gurram noted that the project highlighted in blue was the only City project listed and it would be removed, since it will be part of a resurfacing project.

Della Booth commented on the Edgewater Drive/Flamingo Blvd widening project.  She noted that there does not seem to be enough traffic to warrant a need for widening at this time.  Laks Gurram indicated that this proposed project would serve to relieve traffic on US 41.

Discussion occurred on the sufficiency of the Edgewater Drive roundabout to accommodate traffic flow, and Ravi Kamarajugadda confirmed that it was adequate.

Laks Gurram indicated that the MPO is requesting that FDOT leverage funds to conduct a US 41 Traffic Operational Analysis Feasibility study from Melbourne Street to Harborview Road/ Edgewater Drive.  He also noted that the proposed Sun Trail projects on the list will be revised before the next CAC meeting.

Dianne Quilty made a Motion to recommend that the MPO Board adopt the identified 2022 Transportation Improvement Program (Highway, TAP, CM/TSM and TRIP) Project Priorities for the upcoming FDOT Draft Tentative Work Program Cycle.  Pauline Klein seconded the motion, and it was passed unanimously.

10.  US Bicycle Route 15 Alignment Discussion

D’Juan Harris introduced Kerry Irons and Patty Huff who gave a PowerPoint presentation.

Adventure Cycling Association, a nonprofit member organization focused on travel by bicycle provided a history and background of the US Bicycle Route (USBR) System and presented draft proposed alignments of USBR 15 in Charlotte, Lee and Collier Counties for public input. The existing segment of USBR 15 is 14 miles long from the Georgia State Line to Madison, Florida (Madison County). There is a proposal to extend the Route from Madison to Miami for an additional 496 miles via Charlotte, Lee and Collier County. The proposed route map and proposed road-by-road direction in Charlotte, Lee and Collier were shown in the presentation.

At the February 25, 2021 meeting, the committee members provided feedback on the proposed route in Charlotte County.  This included limited use of US 41 as a proposed route and eliminating Taylor Road.  Committee members also suggested using existing City of Punta Gorda bike and trail facilities where possible and considering routes along “quieter” roadways for improved rider safety and aesthetic value. The revised presentation included the recommendations from the BPAC members and the City of Punta Gorda.

On January 26, 2022, the City of Punta Gorda approved a Letter of Support for the USBR 15 route through the city.  Approval of this proposal net will be forwarded to the MPO Board for its approval and then, to the Charlotte Board of County Commissioners (BOCC) for its approval.  BOCC approval is needed in order for FDOT to request the American Association of State Highway and Transportation Officials (AASHTO) designation of USBR 15.

Patti Huff noted that the proposed US BR 15 involved 19 jurisdictions with a resolution or letter of support to FDOT requested from each.  She stated that local governments determine the best route.  The Punta Gorda City Council had requested that the route be revised to traverse the downtown after approaching on US 17 from Arcadia to take advantage of some of the separated pathways.  These changes would be reflected in new maps approved by the

local jurisdictions.  Charles Counsil thanked the presenters and looked forward to next steps on this matter.

Dianne Quilty made a Motion to recommend that the MPO Board approve the proposed US Bicycle Route 15 alignment in Charlotte County.  Della Booth seconded the motion, and it was passed unanimously.

11.  Veterans Blvd. Corridor Planning Study – Existing Conditions Presentation

Laks Gurram introduced Vitor Siguri, FDOT, and Babuji Ambikapathy, VHB, who provided an informational presentation.  The Florida Department of Transportation (FDOT) District One is conducting a Corridor Planning Study for Veterans Boulevard between US 41 on the west and Kings Highway on the east in Charlotte County. The subject corridor is a 6.9‐mile 4-lane divided roadway. The overall objective of this study is to improve mobility, safety, reliability, and connectivity for people who drive, walk, bike, and use transit within the study corridor.

This study will document the following:

- Existing conditions including corridor characteristics, travel patterns, operational analysis of all modes, and safety assessment

- Future conditions including traffic forecasts, access management review (for 2045), operational analysis of all modes and safety analysis, to develop potential safety, operational, and multimodal improvements for the Veterans Boulevard corridor. The identified improvements will be prioritized for short-term (2025), mid-term (2035), and long-term (2045) conditions through close coordination with the Project Steering Committee. The proposed recommendations are subject to change and will be implemented by Charlotte County staff based on the availability of funds.

Based on the results of the Existing conditions and Future conditions analysis, recommendations (safety, operational, and multi-modal) along Veterans Boulevard within the study limits will be developed. These improvements can include (but are not limited to) signalization, mid-block crosswalks, access management, intersection lighting, basic and enhanced intersection improvements and improved signage.

The Final Draft will be presented at the July 6, 2022 TAC/CAC meetings and the July 18, 2022 MPO Board Meeting for final recommendations of the study.

Dianne Quilty indicated that she resides in the vicinity of Torrington Street and detailed significant needs in the area of Norman Street and Veterans Blvd.  A major issue was when drivers were turning east onto Loveland Blvd.  She noted that these streets are a major way for drivers to avoid logjams when trying to access Veterans Blvd.  She detailed major speeding in

the area’s residential sections, making her neighborhood’s condition very hazardous.  She requested that this area’s needs, especially the lack of turning ability on Loveland Blvd at Veterans Blvd be considered before study completion.  Babuji Ambikapathy stated that this

issue would be addressed.  Charles Counsil thanked the presenters and looked forward to the upcoming follow-up over the next few months.

12.  Public Comments

There were no public comments.

13. Staff Comments

Betty-Ann Sherer discussed a recent student fatality in an accident between a bicycle and an automobile at Murdock Circle and US 41.  In response, fellow high school students will conduct a bicycle safety event on April 28, 2022 from 4-7 pm at Port Charlotte High School.  The event is open to all.  It is sponsored by the Charlotte County Sheriff with assistance from FDOT’s Safe Routes to School/Bicycle Coordinator and other interested parties.  She displayed a draft event flyer.

Wendy Scott mentioned the two CAC vacancies for South County and West County.

MPO Director D’Juan Harris commented on the issue of obtaining a meeting quorum.  He stated that the MPO Staff greatly appreciated each CAC Member’s attendance.  Charles Counsil noted that a lack of quorum doesn’t normally prevent conducting business.  Laks Gurram stated that it was seldom a problem in the past.

14. Member Comments

Pauline Klein was amazed that the CAC Meeting only lasted an hour.  Charles Counsil was glad that the CAC had gotten all business accomplished quickly.

15.  Adjournment (Next CAC Meeting – July 6, 2022)

There being no further business, the meeting was adjourned at 2: 35 p.m.  The next regularly scheduled CAC meeting will be held on Wednesday, July 6, 2022, both virtually and at the

Eastport Environmental Campus, 25550 Harbor View Road, Port Charlotte in Training Room B beginning at 1:30 p.m.